**Sprints**

**Sprint 1: User Authentication and Main Menu**

**Duration:** 1 week

**Tasks:**

- Implement user authentication functionality

- Create login page and validation logic

- Develop the main menu for both admin and users

- Allow users to log in and navigate the main menu

**Sprint 2: Camera Management**

**Duration:** 1 week

**Tasks:**

- Add camera functionality for admin users

- Implement the ability to add a camera to the system

- Implement camera removal functionality for admin users

- Develop a feature to view available cameras

**Sprint 3: User Actions and Wallet Management**

**Duration:** 1 week

**Tasks:**

- Implement camera rental functionality for users

- Allow users to view available cameras and rent a camera

- Develop wallet management features for users

- Implement wallet balance management functionality

**Sprint 4: Application Refinement and Testing**

**Duration:** 1 week

**Tasks:**

- Perform code review and refinement of the application

- Conduct comprehensive testing to ensure functionality and identify any bugs or issues

- Address any identified issues and perform necessary fixes or improvements

- Prepare the application for deployment or further iterations